# Final Checklist — Status

IT Procurement Intelligence Platform · reviewed against the main branch, 23 Oct 2026

# A. End-to-end workflow

| # | Checklist item | Remark | Notes |
| --- | --- | --- | --- |
| A1 | Input, Processed and Failed folders | Done | ./inbox/input, processed/, failed/. Re-checked live 23 Oct. |
| A1 | Folder watcher sends documents to Kafka | Done | Checks every 3 s; publishes document.ingested. |
| A1 | Failure reasons and logs captured | Done | A .error.txt next to each failed file: file, time, document id, reason. |
| A1 | Processing status per document | Done | Control Panel → Documents. |
| A2 | Email notifications at every approval stage | Done | Approvers of each level, reminders, escalation, outcome, signer, vendor. Escalation fixed 23 Oct (tested, not yet seen live). Levels with nobody assigned still go to placeholder addresses. |
| A3 | Templates created, viewed and edited in the Control Panel | Done | Control Panel → Notifications. |
| A3 | Subject, body, recipient, placeholders editable without code | Done | Checked on save; a broken edit falls back to the original email. |
| A4 | Contract generated after approval | Done | Only after the final approval level. |
| A4 | Sent for e-signature by email | Done | The signer gets a signing link. |
| A4 | Signature status tracked automatically | Done | Built-in e-signature; not a legally recognised provider. |
| A5 | Unsigned / signed PDFs with status in the Control Panel | Done | Pending E-Signature / E-Signature Complete. |
| A5 | No need to open MinIO or the e-sign site | Done |  |
| A6 | Extracted fields, confidence, validation results, exceptions | Done | On each document's page. |
| A7 | Structured Control Panel with status and error details | Done | 9 sections, including Email Settings. |

# B–F. Diagrams, slides and documentation

| # | Checklist item | Remark | Notes |
| --- | --- | --- | --- |
| B | System architecture diagram | Done | docs/assets/architecture.png / .svg |
| C | Functional flow diagram | Done | docs/assets/functional-flow.png / .svg |
| D | Presentation slides | Done | 16 slides (claude.ai). Private until Anjali shares it; team still to rehearse. |
| E | Standardised documentation | Done | Follows the Overall Documentation and Agent templates. |
| F | MkDocs documentation site | Partially done | Builds without errors, but not yet published to GitHub Pages (repo owner: Actions → Docs → Run workflow). |

# Expected deliverables

| # | Deliverable | Remark | Notes |
| --- | --- | --- | --- |
| 1 | End-to-end workflow | Done |  |
| 2 | Document lifecycle | Done |  |
| 3 | Notification management | Done |  |
| 4 | Contract and e-signature integration | Done |  |
| 5 | Centralised Control Panel | Done |  |
| 6 | System architecture diagram | Done |  |
| 7 | Functional flow diagram | Done |  |
| 8 | Presentation slides | Done | Share and rehearse. |
| 9 | Standardised documentation | Done |  |
| 10 | MkDocs documentation site | Partially done | Not published. |

# Notes and issues

|  | Note |
| --- | --- |
| Needs a decision | Company SMTP passwords are encrypted with a key that is written in the public code (SMTP_ENCRYPTION_SECRET is not passed to the service). Set a real secret before any shared deployment; saved SMTP passwords must then be entered again. |
| Fixed 23 Oct | Escalation emails went to the level that missed its deadline, not the next level. |
| Fixed 23 Oct | The notification service was out of date after a new dependency; rebuilt. |
| Before the review | Run ./scripts/reset-demo.sh to clear the test data left by these checks. |
| Tests, 23 Oct | 1,276 automated service tests pass; root tests, typecheck and the docs build are clean. |